## Slide 1
Contents
3rd. Dec. 2019
Master Plan
SMES PLAN
1. DATA BASE & UI
2. CORE FUNCTION
3. BASIC FUNCTION
4. MAIN MODULE

## Slide 2
Simple MES
1. DATA BASE & UI
2. CORE FUNCTION
3. BASIC FUNCTION
4. MAIN MODULE
TASK
CATEGORIES
ITEMS
2019
SMES
Nov
Dec
Jan
Feb
Mar
Apr
May
Jun
Jul
Aug
Sep
Oct
Nov
Dec
STATUS
Nov
Dec
Jan
Feb
Mar
Apr
May
Jun
Jul
Aug
Sep
Oct
Nov
Dec
2020
Master Plan
DATABASE
UI ( FORM, TABLE … )
Data base connection, upload, generate UI code
USERS, ACCESS, COMPANY, MATERIAL,….
1, BOM logic
2, PRINT Label
3, Traceability
4, Input Productivity
5, QA ISSUE Control
2/1
15/12
25/2
5/12
Test & Improve
Test & Improve

## Slide 3
1 UI

## Slide 4
1 UI

## Slide 5
4.3 Traceability
Die casting
Delivery
Trimming
& tapping
Coating
2nd Floor
Ware house
Out
QR code record system
Data input manual/ hour
CNC
FI

## Slide 6
6.MRP system define
6.5.1 Machine Map view
Mobile Change Status
Monitor Screen
Issue Description
Change status
Input Issue Description

## Slide 7
7. Halla IOT Project
7.1 Monitor
Hardware : Raspberry Pi 3

## Slide 8
7. Halla IOT Project
7.1 Control Humidity&Temp
Hardware : Raspberry Pi 3